Project Status Report - 2/23/20

Northrop Grumman

Project Status Summary Percent Completion: 25%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

We are still working on our base model and researching how to add the different layers into YOLO.

Work Planned for Last Week

Still working on our assigned task since it is dependent on having the YOLO model functional. Mainly research for now.

Work Completed Last Week

Everyone researched and we have YOLO able to run 1 epoch.

Work Planned for Next Week

Start implementing the various other models we are going to add to YOLO.

Open Issues

We have some issues with YOLO’s confidence and experienced loss lower than we would have expected

Deliverables and Milestones

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone/Deliverable | Planned | Forecasted | Actual | Status |
| Presentation 3 | Some time this week | Wednesday Night | Tuesday 2/25 8:30 | To Do |