Project Status Report - 3/1/20

Northrop Grumman

Project Status Summary Percent Completion: 40%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

Still working on adding other models to YOLO. Have some primitives implemented that need refining.

Work Planned for Last Week

Start implementing the various other models we are going to add to YOLO. Presentation at some point.

Work Completed Last Week

We have a barebones implementation of RNN and LSTM implemented in YOLO. Presented our status to the class on Tuesday.

Work Planned for Next Week

Continue with unimplemented models and those that need refining.

Open Issues

Training time is really long for our baseline and is not very accurate.

Deliverables and Milestones

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone/Deliverable | Planned | Forecasted | Actual | Status |
| Presentation for Northrop Grumman | April 23 | April 23 | April 23 | To Do |